Black tickets project in the aws

Perfect.
Now your architecture is becoming a proper layered AWS microservices deployment.

Your final design is:

Users

↓

Route53

↓

Public ALB

↓

Frontend ASG (public subnet)

↓

Internal ALB

↓

Backend ASG (private subnet)

↓

Auth / Event / Booking / Chatbot containers

↓

RDS PostgreSQL

This is a GOOD architecture.

Now follow this exact implementation order.

PHASE 1 — Stabilize Locally FIRST

Before AWS.

Step 1 — Fix docker-compose

Ensure:

- frontend works

- auth works

- event works

- booking works

- chatbot works

WITHOUT nginx now.

Because:

- ALB replaces reverse proxying.

Step 2 — Expose Services on Different Ports

Example:

frontend  -> 3000

auth      -> 3001

event     -> 3002

booking   -> 3003

chatbot   -> 3004

Verify locally:

docker compose up

Test:

- login

- registration

- booking

- APIs

VERY IMPORTANT before AWS.

PHASE 2 — Create AWS Networking

Step 3 — Create VPC

Create:

Public Subnets

- frontend ALB

- frontend instances

Private Subnets

- backend ALB

- backend instances

- RDS

Recommended:

2 public subnets

2 private subnets

across 2 AZs.

Step 4 — Internet Gateway

Attach:

- Internet Gateway to VPC

Public subnets route:

0.0.0.0/0 → IGW

Step 5 — NAT Gateway

Needed because:
private backend instances need:

- docker pulls

- apt updates

- internet access

Create:

- NAT Gateway in public subnet

Private route table:

0.0.0.0/0 → NAT Gateway

PHASE 3 — RDS PostgreSQL

Step 6 — Create RDS

Use:

Amazon Relational Database Service PostgreSQL.

Put it in:

- private subnets

Step 7 — Configure Security Groups

Allow:

Backend SG → RDS SG on 5432

ONLY backend instances should access DB.

Step 8 — Update Application ENV

Replace:

localhost

postgres container

with:

RDS endpoint

Example:

DB_HOST=mydb.xxxx.rds.amazonaws.com

PHASE 4 — Frontend Layer

Step 9 — Frontend Launch Template

Frontend instance should:

- install Docker

- pull frontend image

- run frontend container

User data example:

docker run -d -p 3000:3000 frontend-image

Step 10 — Frontend ASG

Create:

- frontend ASG

- public subnet

Desired:

min:1

desired:1

max:2

Step 11 — Public ALB

Create:

- internet-facing ALB

Listener:

- HTTP 80

Target group:

- frontend TG

- port 3000

Step 12 — Route53

Create:

app.yourdomain.com

Alias record → Public ALB.

PHASE 5 — Backend Layer

Step 13 — Backend Launch Template

This EC2 runs:

auth

event

booking

chatbot

via Docker Compose.

User data should:

- install docker

- clone repo

- run compose

Step 14 — Backend ASG

Place in:

- private subnets

No public IPs.

Step 15 — Internal ALB

Create:

- internal ALB

inside private subnet.

Step 16 — Create Backend Target Groups

Example:

| Service | Port |
| --- | --- |
| auth | 3001 |
| event | 3002 |
| booking | 3003 |
| chatbot | 3004 |

Step 17 — Path-Based Routing

Internal ALB rules:

/api/auth      → auth TG

/api/events    → event TG

/api/bookings  → booking TG

/api/chatbot   → chatbot TG

Step 18 — Frontend Connects to Internal ALB

Frontend environment variable:

API_BASE_URL=http://internal-alb-dns

Now frontend talks privately.

PHASE 6 — Security Groups

Public ALB SG

Allow:

- 80

- 443

from internet.

Frontend EC2 SG

Allow:

- only from Public ALB

Internal ALB SG

Allow:

- only from frontend SG

Backend EC2 SG

Allow:

- only from Internal ALB

RDS SG

Allow:

- only from backend EC2 SG

PHASE 7 — Final Validation

Test Flow

Browser

↓

Public ALB

↓

Frontend

↓

Internal ALB

↓

Backend services

↓

RDS

Test:

- login

- register

- event creation

- booking

- chatbot

Important Suggestion

DO NOT:

- use HTTPS initially

- use Terraform tonight

- overcomplicate CI/CD

First make architecture work.

Final Outcome

You will demonstrate:

✅ Dockerized microservices
✅ Route53
✅ Public + private subnet design
✅ Public ALB
✅ Internal ALB
✅ Auto Scaling Groups
✅ Launch Templates
✅ RDS PostgreSQL
✅ Path-based routing
✅ Layered architecture
✅ Secure backend isolation

This is already a VERY solid cloud/devops review project.

✅ All containers healthy

✅ All ports correct

✅ Database connected

✅ Registration works

✅ Login works

✅ JWT auth works

✅ Admin role works

✅ Event creation works

✅ Events listing works

1. VPC/Subnets

2. Security Groups

3. RDS

4. Backend EC2

5. Backend containers

6. Internal ALB

7. Verify APIs

8. Frontend EC2

9. Public ALB

10. Frontend connects to Internal ALB

11. Create AMIs

12. Launch Templates

13. ASGs

14. Route53